Plinko Deluxe

Price Is Right Edition

Product Design Document

| Created | 12 March 2026 |
| --- | --- |
| Status | Ready for Development |
| Slug | free-plinko-web-game-deluxe |
| Epics | 6 Epics · 23 Tasks |
| Tech Stack | SvelteKit 2.5 · Svelte 5 · PixiJS · Howler.js · Netlify Functions |

# Table of Contents

Table of Contents	2

1. Overview	4

1.1 Problem Statement	4

1.2 Solution	4

1.3 Scope	4

2. Development Context	5

2.1 Technology Stack	5

2.2 Codebase Patterns	5

2.3 Files to Modify	5

2.4 New Files to Create	7

2.5 Technical Decisions	7

3. Implementation Plan	9

Task 1: Install new dependencies and configure build	9

Task 2: Define Price Is Right colour palette and theme variables	9

Task 3: Create PixiJS rendering layer	9

Task 4: Refactor PlinkoEngine — rendering swap (Phase 1)	9

Task 5: Add event emitter system to PlinkoEngine (Phase 2)	9

Task 6: Add WebGL fallback handling	10

Task 7: Update Plinko.svelte to mount PixiJS	10

Task 8: Restyle all UI components for Price Is Right theme	10

Task 9: Update existing tests for theme changes	10

Task 10: Create AudioManager	11

Task 11: Add audio stores and settings	11

Task 12: Integrate audio with game events	11

Task 13: Create celebration event store	11

Task 14: Create CelebrationOverlay component	11

Task 15: Define power-up types and milestone system	12

Task 16: Create power-up stores	12

Task 17: Create PowerUpsSection UI	12

Task 18: Implement power-up physics effects	12

Task 19: Create leaderboard Netlify Functions	13

Task 20: Create leaderboard store and API client	13

Task 21: Create LeaderboardWindow UI with opt-in flow	13

Task 22: Add sound assets	13

Task 23: SEO meta tags	14

Task 24: Update GitHub Actions for Netlify Functions	14

Task 25: Final integration testing and benchmark verification	14

4. Acceptance Criteria	15

Epic 1 — Foundation	15

Epic 2 — Audio	15

Epic 3 — Celebrations	15

Epic 4 — Power-Ups	15

Epic 5 — Leaderboard	16

Epic 6 — Polish	16

5. Additional Context	17

5.1 Dependencies	17

5.2 Testing Strategy	17

5.3 Risk Assessment	18

5.4 Known Limitations	18

5.5 Future Considerations (Out of Scope)	18

5.6 References	18

# 1. Overview

## 1.1 Problem Statement

The current Plinko game has minimal visual polish — flat white circles on a dark background, plain red balls, and basic UI controls. There is no progression or social features, and documented physics limitations exist around outcome predictability and house edge. Players lack engagement hooks beyond basic betting mechanics, resulting in limited replay value.

## 1.2 Solution

Rebuild and upgrade the Plinko game with a Price Is Right-inspired visual theme (bright colours, celebratory animations, polished UI), sound design (SFX and lo-fi background music, both off by default), optional toggleable power-ups and a progression system, and a persistent serverless leaderboard — all deployed as a static-friendly web app on Netlify.

## 1.3 Scope

In Scope

- Price Is Right visual theme: bright colours, celebratory animations, polished professional UI

- Sound effects (pin bounces, win celebrations) and lo-fi background music — both off by default with independent toggle controls

- Milestone-based unlock system: power-ups (walls, magnets, special pegs) earned through gameplay milestones, then user-toggleable once unlocked

- Progression system with visible locked power-ups showing unlock requirements to create desire

- Persistent serverless leaderboard (name entry, scores persist across all visitors)

- Retain existing features: manual/auto bet modes, live stats, responsive mobile design

- Technology: PixiJS for WebGL rendering + matter-js for physics (recommended by architect); SvelteKit retained for page shell/UI; must be Netlify static-deployable

- Celebration moments: full-screen effects (confetti, screen shake, big number animations) on high-multiplier wins; near-miss agonising feedback

- Colour palette shift from dark casino (#0f1728) to Price Is Right brights, with careful contrast/readability for payout bins

- SEO-optimised slug and metadata for 'free plinko web game'

Out of Scope

- Real-money gambling / payment integration

- User accounts / authentication (leaderboard is name-entry only)

- Server-side outcome determination (keeping client-side physics)

- Mobile native apps

- Fixing the house-edge limitation (this remains a free fun game)

# 2. Development Context

## 2.1 Technology Stack

Core Framework

- SvelteKit 2.5 · Svelte 5 (runes: $state, $derived, $effect, $bindable)

- TypeScript 5.5 · Vite 5.4 · Tailwind CSS v4

Physics & Rendering

- matter-js 0.19 — Physics simulation (retained)

- PixiJS (new) — WebGL 2D rendering layer; particles, glow, sprites, blend modes

Audio

- Howler.js (new) — Cross-browser SFX and looping background music

UI Libraries

- bits-ui 1.2 — Popover, Tooltip, Select, Switch components

- phosphor-svelte — Icon library (add Trophy icon for leaderboard)

- @neodrag/svelte — Draggable floating windows

- svelte-persisted-store — Settings persistence to localStorage

- chart.js — Profit history chart in Live Stats

- tailwind-merge — Utility class merging

Backend / Infrastructure

- @netlify/functions (new) — Serverless function helpers for leaderboard API

- @netlify/blobs (new) — Key-value persistence for leaderboard data

Testing

- Vitest — unit tests in src/lib/utils/__tests__/

- Playwright — E2E across Chromium, Firefox, WebKit; run against preview server on :4173

## 2.2 Codebase Patterns

State is managed via Svelte writable/derived stores in $lib/stores/. Balance is persisted to localStorage on beforeunload. Settings use svelte-persisted-store.

The PlinkoEngine class is monolithic — it owns the matter-js Engine, Render, and Runner. It handles ball creation, pin/wall layout, collision detection via category/mask system, and bin payout resolution via a bottom sensor. This will be refactored in Epic 1 to separate physics from rendering.

UI uses bits-ui compound components. Draggable floating panels extend the DraggableWindow base. Animations use the Web Animations API (bin bounce in BinsRow.svelte). Styling uses Tailwind CSS with clamp() for responsive sizing.

Deployment is @sveltejs/adapter-static to Netlify via GitHub Actions (test.yml + deploy.yml). A /benchmark dev-only page exists for tuning physics friction params against expected binomial distribution.

## 2.3 Files to Modify

| File | Purpose | Lines | Modification Scope |
| --- | --- | --- | --- |
| src/lib/components/Plinko/PlinkoEngine.ts | Monolithic physics+rendering engine — matter-js wrapper | 383 | Major rewrite: Split rendering to PixiJS, add event emitter |
| src/lib/components/Plinko/Plinko.svelte | Canvas init via Svelte action, mounts PlinkoEngine | ~40 | Moderate: Initialise PixiJS renderer alongside matter-js |
| src/lib/components/Plinko/BinsRow.svelte | Payout bins with bounce animation (Web Animations API) | ~80 | Moderate: Restyle for theme; enhanced celebration animations |
| src/lib/components/Plinko/LastWins.svelte | Recent 4-win history display | ~30 | Minor: Restyle for new theme |
| src/lib/components/Sidebar/Sidebar.svelte | Bet controls, mode toggle, auto-bet, bottom action bar | 329 | Moderate: Add Power-Ups section, Leaderboard button, audio toggle |
| src/lib/components/SettingsWindow/SettingsWindow.svelte | Settings panel (animations toggle, reset balance) | 43 | Minor: Add SFX/Music toggle switches |
| src/lib/components/LiveStatsWindow/* | Profit display + Chart.js profit history chart | ~220 | Minor: Restyle for new theme |
| src/lib/components/ui/DraggableWindow.svelte | Base draggable floating window | 67 | Minor: Theme update |
| src/lib/stores/game.ts | 9 stores: plinkoEngine, betAmount, balance, winRecords, etc. | 82 | Moderate: Add celebration event, power-up, milestone stores |
| src/lib/stores/settings.ts | Persisted animation toggle | 4 | Moderate: Add isSfxOn, isMusicOn stores |
| src/lib/stores/layout.ts | Window visibility toggles | 6 | Minor: Add isLeaderboardOpen |
| src/lib/constants/game.ts | Payout tables, localStorage keys, options | 100+ | Minor: Add audio/power-up keys, milestone thresholds |
| src/lib/types/game.ts | Enums (BetMode, RiskLevel), RowCount, WinRecord types | 60 | Moderate: Add PowerUp, Milestone, LeaderboardEntry types |
| src/lib/utils/colors.ts | RGB interpolation for bin gradients | ~60 | Moderate: New Price Is Right colour palette |
| src/routes/+page.svelte | Main page layout — nav, sidebar, canvas, windows, footer | 78 | Moderate: Add LeaderboardWindow, CelebrationOverlay, theme |
| src/app.css | Global CSS — Tailwind import, font, cursor styles | 15 | Moderate: New theme variables, Price Is Right palette |
| src/app.html | HTML shell with meta tags | 20 | Minor: SEO meta tags for 'free plinko web game' |
| package.json | Dependencies and scripts | 59 | Minor: Add pixi.js, howler, @netlify/functions |

## 2.4 New Files to Create

| New File | Purpose |
| --- | --- |
| src/lib/components/Plinko/PixiRenderer.ts | PixiJS WebGL rendering layer — sprites for pins/balls, particle effects, glow, confetti |
| src/lib/components/CelebrationOverlay.svelte | Full-screen win celebration (confetti, screen shake, big multiplier animation) |
| src/lib/components/PowerUpsSection.svelte | Collapsible power-ups panel with milestone unlock states |
| src/lib/components/LeaderboardWindow/LeaderboardWindow.svelte | Draggable leaderboard showing top scores with name entry |
| src/lib/components/AudioControls.svelte | Speaker icon corner button with SFX/music mute state |
| src/lib/audio/AudioManager.ts | Howler.js wrapper — SFX (pin bounce, win, near-miss) + background lo-fi music |
| src/lib/stores/powerups.ts | Power-up inventory, active power-ups, milestone progress |
| src/lib/stores/leaderboard.ts | Leaderboard data, submission state, peakBalance auto-tracking |
| netlify/functions/get-leaderboard.ts | Netlify Function: GET top 50 scores from Netlify Blobs |
| netlify/functions/submit-score.ts | Netlify Function: POST score with rate limiting and validation |
| netlify/functions/utils/validation.ts | Pure validation functions: validateName, validateScore, sanitizeName |
| netlify.toml | Netlify build config: build command, publish dir, functions directory |

## 2.5 Technical Decisions

Rendering: PixiJS for WebGL rendering (particles, glow, blend modes, sprite animations) + matter-js retained for physics simulation. SvelteKit remains the page shell. Phaser was rejected as overkill for a single-screen game. Use dynamic import() so PixiJS is code-split — target PixiJS chunk <300KB gzipped.

Leaderboard backend: Netlify Functions + Netlify Blobs for zero-infrastructure persistence. Includes server-side rate limiting, name sanitisation, and plausibility checks (score vs totalDrops) to prevent casual abuse.

Audio: Howler.js for SFX and lo-fi background music. Both OFF by default with independent toggles. Pin bounce SFX escalates in pitch as ball descends. Small speaker icon in corner — not an intrusive prompt.

Power-ups: Milestone-unlocked, then user-toggleable. Locked power-ups visible but greyed out with unlock hints. Collapsible 'Power-Ups' section in sidebar below bet controls.

Leaderboard score: Auto-captured peak balance (highest balance ever reached). Players cannot manually enter scores. Opt-in required — player enters name to join, then score updates are automatic.

Celebration system: High-multiplier bin hits (>=80% of row/risk max) trigger full-screen confetti, screen shake, big number animation. Near-misses get tension feedback. Power-up unlocks trigger a full-screen 'NEW POWER-UP UNLOCKED!' celebration.

WebGL fallback: PixiJS auto-detects and falls back to Canvas 2D if WebGL unavailable. Particle effects degrade gracefully (reduced trail, no confetti particles). Check window.matchMedia('prefers-reduced-motion') and skip shake/particles when true.

PlinkoEngine refactor strategy: Two-phase approach. Phase 1 (Task 4a): swap rendering only, verify physics unchanged. Phase 2 (Task 4b): add event system for audio/celebrations. This isolates risk.

# 3. Implementation Plan

The work is organised into six epics. Each task lists the file(s) affected, the action to take, and any implementation notes.

EPIC 1 — Foundation: Theme & Rendering Upgrade

### Task 1: Install new dependencies and configure build

File: package.json

Add pixi.js, howler, @netlify/functions, and @netlify/blobs as runtime dependencies. Note: @netlify/blobs must be a runtime dependency — it is used by Netlify Functions at runtime, not just build time.

File: netlify.toml  ✦ new

Create with build command (pnpm build), publish directory (build), and functions directory (netlify/functions).

⚑ Notes: Run pnpm install to verify no conflicts with existing dependencies.

### Task 2: Define Price Is Right colour palette and theme variables

File: src/app.css

Add CSS custom properties for the new theme palette. Primary: bold red (#E31837), gold (#FFD700), royal blue (#1E3A8A), bright green (#22C55E), white (#FFFFFF). Background: warm cream (#FFF8E7) or light gradient. Accent: hot pink (#EC4899) for big wins. Keep dark variant values for contrast panels (sidebar, stats windows).

File: src/lib/utils/colors.ts

Update interpolateRgbColors defaults — bin gradient shifts from red→gold (Price Is Right style) instead of red→yellow. Export new theme colour constants.

⚑ Notes: Ensure WCAG AA contrast (4.5:1) for all text on new backgrounds. Bin multiplier numbers must remain readable. Add @media (prefers-reduced-motion: reduce) in app.css to disable CSS animations globally.

### Task 3: Create PixiJS rendering layer

File: src/lib/components/Plinko/PixiRenderer.ts  ✦ new

Create class PixiRenderer that: accepts a canvas element and initialises a PixiJS Application with WebGL renderer; exposes methods drawPins(positions, radius), drawBall(id, x, y, radius), updateBall(id, x, y), removeBall(id), drawWalls(positions), clear(); renders pins as glowing circles with subtle radial gradient (white centre, gold edge); renders balls as bright coloured spheres with glow filter and motion trail (3–4 fading circles); handles resize/responsive scaling.

⚑ Notes: PixiJS renders visuals only — physics positions come from matter-js. Use dynamic import('pixi.js') in Plinko.svelte so PixiJS is code-split from the main bundle. Target: PixiJS chunk <300KB gzipped.

### Task 4: Refactor PlinkoEngine — rendering swap (Phase 1)

File: src/lib/components/Plinko/PlinkoEngine.ts

Remove Matter.Render entirely. Accept a PixiRenderer instance in constructor. On each physics tick (Matter.Events.on afterUpdate), read all ball positions and call renderer.updateBall(id, x, y) for each. On dropBall(), call renderer.drawBall() after creating physics body. On handleBallEnterBin(), call renderer.removeBall(). On placePinsAndWalls(), call renderer.drawPins() and renderer.drawWalls(). Keep all physics params (friction, restitution, frictionAir) unchanged. DO NOT add event emitter or power-up integration yet — that is Task 4b.

⚑ Notes: Isolate the rendering swap from all other changes. Verify ball physics and payout logic works identically before layering features. Use position interpolation between physics ticks to prevent visual stutter. The matter-js Runner ticks physics; PixiJS renders on requestAnimationFrame.

### Task 5: Add event emitter system to PlinkoEngine (Phase 2)

File: src/lib/components/Plinko/PlinkoEngine.ts

Add EventTarget mixin or custom event emitter. Emit ball-bounced event on ball→pin collision (with row index for sound pitch). Emit ball-binned event on handleBallEnterBin() (with multiplier, binIndex, payoutValue). Dispatch CelebrationEvent to the celebration event store. These events are consumed by AudioManager and CelebrationOverlay.

⚑ Notes: This is separate from Task 4 so rendering can be verified independently before adding event plumbing.

### Task 6: Add WebGL fallback handling

File: src/lib/components/Plinko/PixiRenderer.ts

Ensure PixiJS falls back to Canvas 2D renderer if WebGL is unavailable. Add isWebGL getter. If Canvas 2D fallback is active, reduce particle count (trail length 1–2 instead of 3–4, skip confetti particles in CelebrationOverlay). Log fallback to console for debugging.

⚑ Notes: PixiJS handles this natively via autoDetectRenderer, but particle effects should degrade gracefully.

### Task 7: Update Plinko.svelte to mount PixiJS

File: src/lib/components/Plinko/Plinko.svelte

Update the initPlinko Svelte action to: create a PixiJS canvas element (or use the existing one); instantiate PixiRenderer with the canvas; pass renderer to PlinkoEngine constructor; handle cleanup on unmount (destroy PixiJS application + stop physics).

⚑ Notes: Canvas sizing should remain 760×570 logical pixels but render at device pixel ratio for crisp WebGL output.

### Task 8: Restyle all UI components for Price Is Right theme

File: src/lib/components/Plinko/BinsRow.svelte

Update bin colours to use new gold/red gradient. Add glow/shadow effects on bins. Enhance bounce animation — bigger scale, add a flash of light on win.

File: src/lib/components/Plinko/LastWins.svelte

Restyle for bright theme. Add colour-coded multiplier badges.

File: src/lib/components/Sidebar/Sidebar.svelte

Update background from slate-700 to themed panel colour. Update button colours (Drop Ball → bright red/gold). Update all text colours for new contrast.

File: src/lib/components/ui/DraggableWindow.svelte

Update window chrome — brighter header bar, themed border.

File: src/lib/components/LiveStatsWindow/

Restyle stat cards, chart colours, profit/loss indicators to match new palette.

File: src/lib/components/Balance.svelte

Restyle balance display — gold text, themed background.

File: src/routes/+page.svelte

Update page background, nav bar, and footer styling. Add Price Is Right-inspired header/branding.

File: src/app.html

Update meta description, og:title, og:description for SEO. Include 'free plinko web game' keywords.

⚑ Notes: All colour changes should reference CSS custom properties from Task 2. Verify responsive breakpoints still work. Add ARIA labels to all interactive controls. Verify all bin multiplier text achieves WCAG AA (4.5:1) against new theme backgrounds.

### Task 9: Update existing tests for theme changes

File: src/lib/utils/__tests__/colors.test.ts

Update expected colour values to match new bin gradient (red→gold instead of red→yellow).

File: tests/game.spec.ts

Verify E2E tests still pass with new rendering. Update any colour/text assertions if selectors changed. Core gameplay tests (balance, betting, auto-bet) should be unaffected.

⚑ Notes: Run pnpm test:unit run && pnpm build && pnpm test:e2e to verify.

EPIC 2 — Audio System

### Task 10: Create AudioManager

File: src/lib/audio/AudioManager.ts  ✦ new

Create singleton AudioManager class using Howler.js. Methods: initSfx() loads SFX sprites (pin_bounce × 5 pitch variants, bin_land_low/medium/high/jackpot, near_miss); initMusic() loads lo-fi background track as a looping Howl; playSfx(name, options?); playPinBounce(rowIndex, totalRows) — calculates ascending pitch from row position; setMusicEnabled(on), setSfxEnabled(on); setMusicVolume(vol), setSfxVolume(vol); destroy() cleans up all Howl instances.

⚑ Notes: Audio files (mp3/ogg) go in static/audio/. Use free/CC0 sound assets. Background music should be a single lo-fi track, loopable.

### Task 11: Add audio stores and settings

File: src/lib/stores/settings.ts

Add persisted stores: isSfxOn (default false), isMusicOn (default false).

File: src/lib/constants/game.ts

Add localStorage keys: SETTINGS.SFX = 'plinko_settings_sfx', SETTINGS.MUSIC = 'plinko_settings_music'.

### Task 12: Integrate audio with game events

File: src/lib/components/AudioControls.svelte  ✦ new

Create small speaker icon component (bottom-right corner). Click toggles all audio (SFX + Music) as a quick-mute. Visual state: muted/unmuted icon. Full audio controls (independent SFX toggle, Music toggle) live in SettingsWindow — this is just a quick-access mute button.

File: src/lib/components/SettingsWindow/SettingsWindow.svelte

Add two Switch toggles: 'Sound Effects' and 'Background Music' below the Animations toggle, bound to isSfxOn and isMusicOn stores.

File: src/routes/+page.svelte

Mount AudioControls component. Initialise AudioManager in $effect, subscribe to settings stores for enable/disable.

⚑ Notes: Audio context requires user interaction to start (browser autoplay policy). First click/tap anywhere should resume AudioContext if music is enabled.

EPIC 3 — Celebration System

### Task 13: Create celebration event store

File: src/lib/stores/game.ts

Add celebrationEvent writable store of type CelebrationEvent | null. Tier calculated relative to current row count's maximum multiplier: 'jackpot' (>=80% of max), 'big_win' (>=30%), 'win' (>=10%), 'near_miss' (ball lands adjacent to the highest-multiplier bin). Add helper calculateCelebrationTier(multiplier, rowCount, riskLevel) that looks up the max multiplier from the payout table and computes percentage thresholds.

File: src/lib/types/game.ts

Add CelebrationEvent type (with rowCount field) and CelebrationTier enum.

### Task 14: Create CelebrationOverlay component

File: src/lib/components/CelebrationOverlay.svelte  ✦ new

Full-screen overlay subscribing to celebrationEvent store. Jackpot (>=80% of max): full confetti explosion, screen shake, giant animated multiplier, gold flash, 2–3 second duration. Big Win (>=30%): confetti burst, multiplier popup with glow, 1.5 seconds. Win (>=10%): quick sparkle effect, brief multiplier flash, 0.5 seconds. Near Miss (binIndex 1 or totalBins-2): brief red flash on jackpot bin, tension sound, 0.3 seconds. Unlock (power-up milestone): 'NEW POWER-UP UNLOCKED!' banner, fanfare SFX, gold flash, 2 seconds. All celebrations auto-dismiss after duration.

File: src/routes/+page.svelte

Mount CelebrationOverlay at page level (above game canvas, below nav).

⚑ Notes: Overlay must be pointer-events:none so gameplay is never blocked. Each celebration tier triggers corresponding SFX via AudioManager.

EPIC 4 — Power-Ups & Progression

### Task 15: Define power-up types and milestone system

File: src/lib/types/game.ts

Add: PowerUpType enum (WALL_GUIDE, MAGNET, GOLDEN_PEG, MULTI_BALL); PowerUpState { type, unlocked, active, unlockRequirement }; MilestoneRequirement { type, threshold, description }; MilestoneProgress { totalDrops, totalProfit, jackpotHits, edgeBinHits }.

File: src/lib/constants/game.ts

Add POWER_UP_MILESTONES config: WALL_GUIDE unlocks at 100 drops; MULTI_BALL at 300 drops; MAGNET at $1,000 total profit; GOLDEN_PEG at 3 jackpot hits (>=41x).

### Task 16: Create power-up stores

File: src/lib/stores/powerups.ts  ✦ new

Create stores: milestoneProgress (persisted, tracks MilestoneProgress); powerUpStates (derived, computes unlock status from milestoneProgress + POWER_UP_MILESTONES); activePowerUps (writable Set<PowerUpType> of currently enabled power-ups). Subscribe to winRecords to auto-update milestoneProgress.

⚑ Notes: Use svelte-persisted-store so milestone progress persists across sessions.

### Task 17: Create PowerUpsSection UI

File: src/lib/components/PowerUpsSection.svelte  ✦ new

Collapsible panel with header 'Power-Ups' and collapse/expand chevron. For each power-up: icon, name, Switch toggle (disabled+greyed if locked), progress bar showing unlock progress. Locked items show lock icon and requirement text. Unlock celebration reuses CelebrationOverlay with an 'unlock' tier.

File: src/lib/components/Sidebar/Sidebar.svelte

Insert <PowerUpsSection /> below the Rows selector, above the auto-bet section. Add visual separator.

### Task 18: Implement power-up physics effects

File: src/lib/components/Plinko/PlinkoEngine.ts

Read activePowerUps store and apply: WALL_GUIDE — add temporary invisible guide walls on dropBall() that disappear after ball passes row 3. MAGNET — apply tiny force vector (MAGNET_FORCE = 0.00002) toward nearest high-value bin if ball is in bottom 3 rows each physics tick. GOLDEN_PEG — randomly mark 3–5 pins as golden on placePinsAndWalls(); track ball→golden-pin collisions; apply exactly 2x multiplier (does NOT stack) in handleBallEnterBin(). MULTI_BALL — on dropBall(), create 3 balls with slight x-offset spread; deduct balance once; each ball resolves independently; celebrate for best outcome only; cap at MAX_CONCURRENT_BALLS = 30.

File: src/lib/components/Plinko/PixiRenderer.ts

Add visual indicators: golden pegs (gold glow + sparkle particle), wall guide (faint translucent lines), magnet (subtle pull-line effect in bottom rows), multi-ball (each ball slightly different hue).

⚑ Notes: After implementation, run benchmark with each power-up active individually and verify payout deviation stays within 10% of baseline. Add MAX_CONCURRENT_BALLS = 30 to src/lib/constants/game.ts.

EPIC 5 — Leaderboard System

### Task 19: Create leaderboard Netlify Functions

File: netlify/functions/get-leaderboard.ts  ✦ new

GET endpoint: reads top 50 scores from Netlify Blobs (key: leaderboard); returns sorted JSON array [{ name, score, date, totalDrops }]; adds CORS headers for the site domain.

File: netlify/functions/submit-score.ts  ✦ new

POST endpoint: validates body { name (3–20 chars, alphanumeric+spaces), score (peak balance, >0, <10000000), totalDrops }; rate limits (max 1 submission per IP per 60 seconds); sanitises name; reads current leaderboard from Blobs, inserts entry, keeps top 50, writes back using optimistic locking (read with ETag, write with If-Match, retry up to 3 times on 409 Conflict with 200ms delay); server-side plausibility check: reject if score > 1000 * (100 + totalDrops); returns updated leaderboard position.

File: netlify/functions/utils/validation.ts  ✦ new

Extract pure validation functions (validateName, validateScore, sanitizeName, isScorePlausible) into testable module.

⚑ Notes: Netlify Blobs has eventual consistency — acceptable for a casual game leaderboard. No auth needed.

### Task 20: Create leaderboard store and API client

File: src/lib/stores/leaderboard.ts  ✦ new

Create stores: leaderboardEntries (writable LeaderboardEntry[]); leaderboardLoading (writable boolean); leaderboardError (writable string|null); playerName (persisted); peakBalance (persisted, auto-captures highest balance ever reached — NOT user-editable); leaderboardOptIn (persisted, default false). Functions fetchLeaderboard() and submitScore() include retry logic (2 retries with exponential backoff: 1s, 2s), 8s request timeout (accounts for Netlify cold starts), AbortController for cancellation. On failure, set leaderboardError with 'Leaderboard unavailable — playing offline'.

File: src/lib/types/game.ts

Add LeaderboardEntry type: { name, score, date, totalDrops, rank }.

⚑ Notes: Score is auto-captured from peak balance — players cannot manually enter a score. This prevents fabrication while keeping it simple.

### Task 21: Create LeaderboardWindow UI with opt-in flow

File: src/lib/components/LeaderboardWindow/LeaderboardWindow.svelte  ✦ new

DraggableWindow-based component. Title: 'Leaderboard' with Trophy icon + Refresh button. Content: scrollable list of top 50 entries — rank, name, score (peak balance), date. Current player highlighted if on board. Opt-in section (if not opted in): 'Join the leaderboard?' prompt, name input, 'Join' button, explanation that peak balance is auto-tracked. Opted-in section: shows player name (editable), current peak balance as 'Your Score: $X', 'Update Score' button (disabled if score has not improved since last submission), opt-out option. Score display is read-only.

File: src/lib/stores/layout.ts

Add isLeaderboardOpen writable store (default false).

File: src/lib/components/Sidebar/Sidebar.svelte

Add Trophy icon button to bottom action bar, toggling isLeaderboardOpen.

File: src/routes/+page.svelte

Mount LeaderboardWindow conditionally on $isLeaderboardOpen.

EPIC 6 — Polish & SEO

### Task 22: Add sound assets

File: static/audio/  ✦ new

Source and add CC0/royalty-free audio files: pin-bounce.mp3 (short metallic ping), bin-land.mp3 (satisfying thud/chime), jackpot.mp3 (celebratory fanfare, 2–3 seconds), big-win.mp3 (brief celebration sound), near-miss.mp3 (tension/suspense sting), background-lofi.mp3 (lo-fi chill loop, 60–90 seconds, seamless). Keep file sizes small: <200KB each for SFX, <1MB for music.

⚑ Notes: Recommended CC0 sources: freesound.org for SFX (search 'metallic ping', 'chime', 'fanfare', 'suspense sting'), pixabay.com/music for lo-fi loops. Alternative: generate simple SFX procedurally with Web Audio API oscillators if sourcing proves difficult.

### Task 23: SEO meta tags

File: src/app.html

Update <title> to 'Free Plinko Web Game — Plinko Deluxe'. Update meta description: 'Play Plinko Deluxe for free! Drop balls, win big, unlock power-ups, and compete on the leaderboard. Inspired by The Price Is Right.' Add og:image, og:type=website, twitter:card=summary_large_image.

⚑ Notes: Slug free-plinko-web-game-deluxe should appear in canonical URL path if routing changes are made.

### Task 24: Update GitHub Actions for Netlify Functions

File: .github/workflows/deploy.yml

Ensure build step includes Netlify Functions. The netlify deploy command should automatically detect the netlify/functions directory from netlify.toml. Verify preview deployments include functions.

⚑ Notes: Test locally with netlify dev before pushing to CI.

### Task 25: Final integration testing and benchmark verification

File: All

Run full test suite: pnpm test:unit run && pnpm build && pnpm test:e2e. Load /benchmark and run 1000+ ball drops to verify payout distribution has not shifted. Test on mobile (320px–768px) and verify all new features work on touch. Test leaderboard submit/fetch cycle with netlify dev. Verify audio plays correctly on Chrome, Firefox, and Safari (mobile and desktop). Run Lighthouse audit — target Performance >90, SEO >95.

# 4. Acceptance Criteria

## Epic 1 — Foundation

- AC 1  Given the game loads, when viewing the canvas, then pins render as glowing circles with radial gradient on a bright themed background (not flat white on dark).

- AC 2  Given a ball is dropped, when it bounces through pins, then it renders with a glow effect and visible motion trail of 3–4 fading circles.

- AC 3  Given a ball lands in a bin, when the bin bounce animation plays, then the animation includes a light flash and the bin colours use the new red→gold gradient.

- AC 4  Given the page loads, when inspecting the UI, then all panels (sidebar, stats, settings) use the Price Is Right bright theme palette with readable text (WCAG AA).

- AC 5  Given all existing E2E tests, when running pnpm test:e2e, then all tests pass without modification to core gameplay assertions.

- AC 5a  Given a device without WebGL support, when the game loads, then PixiJS falls back to Canvas 2D rendering with reduced particle effects (no visual errors or crashes).

- AC 5b  Given PlinkoEngine unit tests, when running pnpm test:unit, then tests verify: ball creation dispatches to renderer, bin collision triggers celebration event, power-up modifiers apply correctly.

- AC 5c  Given the PixiJS renderer is active with up to 30 concurrent balls and particle effects, when measuring frame rate, then rendering maintains >=55fps on mid-range hardware.

- AC 5d  Given a user with prefers-reduced-motion enabled, when celebrations trigger, then screen shake is disabled, confetti is replaced with a simple flash overlay, and motion trails are removed. ARIA labels present on interactive controls. Bin multiplier text maintains WCAG AA (4.5:1).

## Epic 2 — Audio

- AC 6  Given SFX is toggled on in settings, when a ball bounces off a pin, then a pin-bounce sound plays with ascending pitch based on row depth.

- AC 7  Given Music is toggled on in settings, when the game is active, then lo-fi background music loops continuously.

- AC 8  Given a fresh page load, when checking audio state, then both SFX and Music are OFF by default.

- AC 9  Given audio settings are changed, when the page is refreshed, then the settings persist from localStorage.

## Epic 3 — Celebrations

- AC 10  Given a ball lands in a bin with payout >=80% of the current row/risk max multiplier, when the celebration triggers, then full-screen confetti explosion, screen shake, and giant multiplier animation play for 2–3 seconds.

- AC 11  Given a ball lands in a bin with payout >=30% of the current row/risk max multiplier, when the celebration triggers, then a confetti burst and multiplier popup with glow play for 1.5 seconds.

- AC 12  Given a ball lands in a bin adjacent to the highest-multiplier edge bin (binIndex 1 or totalBins-2), when the near-miss triggers, then a brief red flash and tension sound play.

- AC 13  Given a celebration is playing, when the user clicks Drop Ball, then the game remains fully interactive (overlay is pointer-events:none).

## Epic 4 — Power-Ups

- AC 14  Given a new player with 0 drops, when viewing the Power-Ups section, then all 4 power-ups show as locked with progress bars at 0 and unlock requirement text.

- AC 15  Given a player has made 100 drops, when the 100th drop completes, then WALL_GUIDE unlocks with a full-screen 'NEW POWER-UP UNLOCKED!' celebration and the Switch becomes enabled.

- AC 15a  Given a player has made 300 drops, when the 300th drop completes, then MULTI_BALL unlocks with full-screen unlock celebration.

- AC 16  Given GOLDEN_PEG is active, when pins are rendered, then 3–5 random pins glow gold, and if a ball touches one, the payout receives a 2x bonus (does not stack).

- AC 17  Given MULTI_BALL is active, when Drop Ball is clicked, then 3 balls drop simultaneously for the price of 1 bet.

- AC 18  Given milestone progress, when the page is refreshed, then progress persists from localStorage.

## Epic 5 — Leaderboard

- AC 19  Given the leaderboard button is clicked, when the window opens, then it fetches and displays top 50 scores sorted by score descending.

- AC 20  Given a player has opted in with a valid name (3–20 chars) and their peak balance exceeds their last submitted score, when 'Update Score' is clicked, then the auto-captured peak balance is submitted and the leaderboard refreshes.

- AC 21  Given a player submits a score, when they submit again within 60 seconds, then the request is rejected with a rate-limit message.

- AC 22  Given an invalid name (<3 chars, >20 chars, or containing HTML), when opt-in is attempted, then it is rejected with a validation error.

- AC 22a  Given a player has NOT opted in, when viewing the leaderboard window, then they see an opt-in prompt with name input and explanation that peak balance is auto-tracked.

- AC 22b  Given a player has opted in, when they reach a new peak balance during gameplay, then the peakBalance store updates automatically (no manual score entry exists).

- AC 22c  Given the Netlify Functions validation module, when running unit tests, then name validation, score validation, and sanitisation functions pass all cases.

## Epic 6 — Polish

- AC 23  Given the page source, when checking meta tags, then title contains 'Free Plinko Web Game', description mentions free-to-play and Price Is Right.

- AC 24  Given a Lighthouse audit, when checking Performance score, then it is >90.

- AC 25  Given the benchmark page with 1000+ drops, when comparing actual vs expected payout distribution, then the deviation is within 5% of the pre-refactor baseline.

- AC 25a  Given a benchmark baseline snapshot, when Task 9 begins, then the developer captures current benchmark results (1000+ drops, all row counts, medium risk) as a reference baseline file.

# 5. Additional Context

## 5.1 Dependencies

New Runtime Dependencies

| Package | Purpose |
| --- | --- |
| pixi.js | WebGL 2D rendering — particles, sprites, blend modes, filters |
| howler | Cross-browser audio — SFX and looping background music with independent volume/mute |
| @netlify/functions | Serverless function helpers for leaderboard API |
| @netlify/blobs | Key-value persistence for leaderboard data (runtime dependency — used by Functions at runtime) |

Existing Dependencies Retained

| Package | Purpose |
| --- | --- |
| matter-js | Physics simulation (balls, pins, collisions, gravity) — retained unchanged |
| chart.js | Profit history chart in Live Stats window |
| bits-ui | UI primitives: Select, Switch, Popover, Tooltip |
| @neodrag/svelte | Draggable floating windows |
| phosphor-svelte | Icon library — add Trophy icon for leaderboard button |
| svelte-persisted-store | Settings persistence to localStorage |
| tailwind-merge | Utility class merging |

## 5.2 Testing Strategy

Unit Tests (Vitest)

- colors.test.ts — Update expected gradient values for new red→gold palette

- PlinkoEngine.test.ts (new) — Verify ball creation dispatches to renderer, bin collision triggers celebration event, power-up modifier application (mock PixiRenderer interface)

- powerups.test.ts (new) — Milestone progress calculations, unlock logic at correct thresholds

- audio.test.ts (new) — AudioManager initialisation, mute/unmute state, SFX name resolution

- leaderboard.test.ts (new) — peakBalance auto-tracking, opt-in state management, API response parsing

- netlify-validation.test.ts (new) — Pure function tests for validateName, validateScore, sanitizeName from netlify/functions/utils/validation.ts

E2E Tests (Playwright)

- Existing tests (balance, manual bet, auto bet) must continue passing — core gameplay unchanged

- celebrations.spec.ts (new) — Drop ball, verify celebration overlay appears on big wins

- powerups.spec.ts (new) — Verify power-up section renders, locked state, toggle interaction

- leaderboard.spec.ts (new) — Open leaderboard window, submit score flow, verify display

- settings.spec.ts (new) — Toggle SFX/Music, verify persistence on reload

Manual Testing Checklist

- Audio plays on Chrome, Firefox, Safari (desktop and mobile)

- Responsive layout on mobile (320px–768px widths)

- Power-up physics effects feel subtle, not game-breaking

- Celebrations do not block gameplay interaction

- Leaderboard handles network errors gracefully with 'Leaderboard unavailable — playing offline'

- Benchmark page: 1000+ drops, payout deviation <5%

## 5.3 Risk Assessment

| Risk | Concern | Mitigation |
| --- | --- | --- |
| PixiJS + matter-js sync | Rendering loop divergence may cause ball stutter | Use requestAnimationFrame for PixiJS; interpolate ball positions between physics ticks |
| Audio autoplay policy | Browsers block audio until user interaction | Handle gracefully — first click/tap resumes AudioContext if music is enabled |
| Power-up balance | MAGNET and WALL_GUIDE could shift payout distribution | Verify with benchmark page after implementation; ensure deviation stays within 10% of baseline |
| Bundle size | PixiJS adds ~200–300KB gzipped; total target <500KB gzipped | Use dynamic import() for PixiJS so it is code-split; lazy-load Howler.js and audio files |
| Netlify Blobs consistency | Eventual consistency may show stale leaderboard data briefly | Acceptable for a casual game; optimistic locking handles concurrent writes |
| Leaderboard score spoofing | Client-side peak balance is spoofable via devtools | Server plausibility check (score vs totalDrops) prevents casual abuse; not designed to stop determined cheaters |

## 5.4 Known Limitations

- Client-side physics remains — outcomes are not pre-determined (inherited limitation, out of scope)

- Leaderboard scores are auto-captured peak balance from client — still spoofable via devtools/localStorage manipulation. Server-side plausibility check rejects implausible scores given totalDrops, but determined cheaters can still manipulate values. Acceptable tradeoff for a free fun game.

- Lo-fi background music adds ~500KB–1MB to page. Use lazy loading/streaming to mitigate.

## 5.5 Future Considerations (Out of Scope)

- Multiplayer real-time Plinko (WebSocket-based)

- Achievement badges and player profiles

- Custom board themes (seasonal, holiday)

- Tournament mode with time-limited competitive rounds

- Replay system — record and share specific ball paths

## 5.6 References

- Competitor reference: Arkadium's Price Is Right Plinko — arkadium.com/games/price-is-right-plinko/

- Original open-source repo: github.com/AnsonH/plinko-game (fork with Svelte 5 + Tailwind v4 upgrades)

- This game is explicitly non-profit and free-to-play.