TECH SPEC

Plinko Deluxe

Price Is Right Edition

Created: 2026-03-12

Status: Ready for Development

Slug: free-plinko-web-game-deluxe

# Table of Contents

# Overview

## Problem Statement

The current Plinko game has minimal visual polish (flat white circles on a dark background, plain red balls, basic UI controls), no progression or social features, and documented physics limitations around outcome predictability and house edge. Players lack engagement hooks beyond basic betting mechanics, resulting in limited replay value.

## Solution

Rebuild/upgrade the Plinko game with a Price Is Right-inspired visual theme (bright colors, celebratory animations, polished UI), sound design (SFX + lo-fi background music, off by default), optional toggleable power-ups and progression system, and a persistent serverless leaderboard — all deployed as a static-friendly web app on Netlify.

## Scope

In Scope:

- Price Is Right visual theme: bright colors, celebratory animations, polished professional UI

- Sound effects (pin bounces, win celebrations) + lo-fi background music — both off by default with independent toggle controls

- Milestone-based unlock system: power-ups (walls, magnets, special pegs) earned through gameplay milestones, then toggleable once unlocked

- Progression system with visible locked power-ups showing unlock requirements to create desire

- Persistent serverless leaderboard (name entry, scores persist across all visitors)

- Retain existing features: manual/auto bet modes, live stats, responsive mobile design

- Technology: PixiJS for WebGL rendering + matter-js for physics, SvelteKit for page shell/UI, Netlify static-deployable

- Celebration moments: full-screen effects (confetti, screen shake, big number animations) on high-multiplier wins; near-miss feedback

- Color palette shift from dark casino (#0f1728) to Price Is Right brights, with careful contrast/readability

- SEO-optimized slug and metadata for “free plinko web game”

Out of Scope:

- Real-money gambling / payment integration

- User accounts / authentication (leaderboard is name-entry only)

- Server-side outcome determination (keeping client-side physics)

- Mobile native apps

- Fixing the house-edge limitation (this remains a free fun game)

# Context for Development

## Codebase Patterns

- Stack: SvelteKit 2.5 + Svelte 5 (runes), Tailwind CSS v4, matter-js 0.19, Vite 5.4, TypeScript 5.5

- State: Svelte writable/derived stores in $lib/stores/. Balance persisted to localStorage. Settings via svelte-persisted-store.

- Physics: PlinkoEngine class (monolithic) — owns matter-js Engine, Render, and Runner. Renders to Canvas 2D.

- Rendering: Currently matter-js Canvas 2D renderer. Pins are white circles, balls are red circles. No particle effects.

- UI: Svelte components with bits-ui, phosphor-svelte icons, @neodrag/svelte for draggable windows.

- Animations: Web Animations API in BinsRow.svelte. Custom flyAndScale transition for popovers/tooltips.

- Styling: Tailwind CSS + tailwind-merge. Dark slate/gray palette (#0f1728 canvas bg). Responsive via clamp().

- Testing: Vitest (unit) + Playwright (E2E). 3 browsers. Requires build before E2E.

- Deployment: @sveltejs/adapter-static → Netlify via GitHub Actions. CI runs test.yml + deploy.yml.

- Benchmark: Dev-only page at /benchmark for tuning physics friction params.

## Files to Reference

| File | Purpose | Lines | Modification Scope |
| --- | --- | --- | --- |
| PlinkoEngine.ts | Monolithic physics+rendering engine | 383 | Major rewrite |
| Plinko.svelte | Canvas init via Svelte action | ~40 | Moderate |
| BinsRow.svelte | Payout bins with bounce animation | ~80 | Moderate |
| LastWins.svelte | Recent 4-win history display | ~30 | Minor |
| Sidebar.svelte | Bet controls, mode toggle, auto-bet | 329 | Moderate |
| SettingsWindow.svelte | Settings panel | 43 | Minor |
| LiveStatsWindow/ | Profit display + Chart.js chart | ~220 | Minor |
| DraggableWindow.svelte | Base draggable floating window | 67 | Minor |
| game.ts (store) | 9 stores: plinkoEngine, betAmount, etc. | 82 | Moderate |
| settings.ts (store) | Persisted animation toggle | 4 | Moderate |
| layout.ts (store) | Window visibility toggles | 6 | Minor |
| game.ts (constants) | Payout tables, localStorage keys | 100+ | Minor |
| game.ts (types) | Enums, RowCount, WinRecord types | 60 | Moderate |
| colors.ts | RGB interpolation for bin gradients | ~60 | Moderate |
| +page.svelte | Main page layout | 78 | Moderate |
| app.css | Global CSS — Tailwind, fonts | 15 | Moderate |
| app.html | HTML shell with meta tags | 20 | Minor |
| package.json | Dependencies and scripts | 59 | Minor |

## New Files to Create

| File | Purpose |
| --- | --- |
| PixiRenderer.ts | PixiJS WebGL rendering layer — sprites, particles, glow, confetti |
| CelebrationOverlay.svelte | Full-screen win celebration (confetti, screen shake, multiplier animation) |
| PowerUpsSection.svelte | Collapsible power-ups panel with milestone unlock states |
| LeaderboardWindow.svelte | Draggable leaderboard showing top scores with name entry |
| AudioControls.svelte | Speaker icon with SFX/music state |
| AudioManager.ts | Howler.js wrapper — SFX + background lo-fi music |
| powerups.ts (store) | Power-up inventory, active power-ups, milestone progress |
| leaderboard.ts (store) | Leaderboard data, submission state |
| get-leaderboard.ts | Netlify Function: GET top scores |
| submit-score.ts | Netlify Function: POST score with rate limiting |
| netlify.toml | Netlify build config with functions directory |

## Technical Decisions

- Rendering: PixiJS for WebGL rendering layer + matter-js retained for physics. Phaser rejected as overkill.

- Leaderboard backend: Netlify Functions + Netlify Blobs for zero-infrastructure persistence with rate limiting and plausibility checks.

- Audio: Howler.js for SFX and lo-fi background music. Both OFF by default. Pin bounce SFX escalates in pitch.

- Power-ups: Milestone-unlocked, then user-toggleable. Locked power-ups visible but grayed with unlock hints.

- Leaderboard score: Auto-captured peak balance. Players cannot manually enter scores. Opt-in required.

- Celebration system: High-multiplier wins trigger confetti, screen shake, big number animation. Near-misses get tension feedback.

- WebGL fallback: PixiJS auto-detects and falls back to Canvas 2D. Particle effects degrade gracefully.

- PlinkoEngine refactor: Two-phase — Phase 1: swap rendering only. Phase 2: add event system.

# Implementation Plan

## Epic 1: Foundation — Theme & Rendering Upgrade

### Task 1: Install new dependencies and configure build

- Add pixi.js, howler, @netlify/functions, @netlify/blobs as runtime dependencies

- Create netlify.toml with build command, publish dir, and functions dir

- Run pnpm install to verify no conflicts

### Task 2: Define Price Is Right color palette and theme variables

- Add CSS custom properties: Primary red (#E31837), gold (#FFD700), royal blue (#1E3A8A), bright green (#22C55E), white

- Background: warm cream (#FFF8E7) or light gradient. Accent: hot pink (#EC4899) for big wins

- Update interpolateRgbColors defaults — bin gradient shifts from red→gold

- Ensure WCAG AA contrast for all text on new backgrounds

### Task 3: Create PixiJS rendering layer

- Create PixiRenderer class accepting canvas element, initializing PixiJS Application with WebGL

- Methods: drawPins, drawBall, updateBall, removeBall, drawWalls, clear

- Pins as glowing circles with radial gradient; balls as bright spheres with glow + motion trail

- Use dynamic import(‘pixi.js’) for code-splitting. Target: <300KB gzipped

### Task 4a: Refactor PlinkoEngine — replace Matter.Render with PixiJS

- Phase 1: Rendering swap only, no new features

- Remove Matter.Render entirely, accept PixiRenderer instance

- On each physics tick, read ball positions and call renderer.updateBall()

- Keep all physics params unchanged. Verify payout logic is identical.

### Task 4b: Add event emitter system to PlinkoEngine

- Add EventTarget mixin or custom event emitter

- Emit ball-bounced event on ball→pin collision (with row index for sound pitch)

- Emit ball-binned event with multiplier, binIndex, payoutValue

- Dispatch CelebrationEvent to celebration event store

### Task 4c: Add WebGL fallback handling

- Ensure PixiJS falls back to Canvas 2D if WebGL unavailable

- Reduce particle count in Canvas 2D fallback mode

### Task 5: Update Plinko.svelte to mount PixiJS

- Create PixiJS canvas element in initPlinko Svelte action

- Instantiate PixiRenderer and pass to PlinkoEngine constructor

- Handle cleanup on unmount. Canvas: 760×570 logical pixels at device pixel ratio

### Task 6: Restyle all UI components for Price Is Right theme

- BinsRow: gold/red gradient, glow effects, enhanced bounce animation with light flash

- LastWins: Bright theme, color-coded multiplier badges

- Sidebar: Themed panel color, bright red/gold Drop Ball button

- DraggableWindow: Brighter header bar, themed border

- LiveStats: Restyle stat cards and chart colors

- Balance: Gold text, themed background

- +page.svelte: Updated background, nav bar, footer, Price Is Right branding

- app.html: SEO meta tags for “free plinko web game”

- Add @media (prefers-reduced-motion: reduce) for accessibility

- ARIA labels on all interactive controls. WCAG AA contrast for bin multiplier text

### Task 7: Update existing tests for theme changes

- Update colors.test.ts expected values for red→gold gradient

- Verify E2E tests pass with new rendering

- Run: pnpm test:unit run && pnpm build && pnpm test:e2e

## Epic 2: Audio System

### Task 8: Create AudioManager

- Singleton AudioManager class using Howler.js

- initSfx(): Load SFX sprites — pin_bounce (5 pitch variants), bin_land variants, near_miss

- initMusic(): Load lo-fi background track as looping Howl

- playPinBounce(rowIndex, totalRows): Calculate pitch from row position

- Audio files in static/audio/. Use free/CC0 assets.

### Task 9: Add audio stores and settings

- Add persisted stores: isSfxOn (default false), isMusicOn (default false)

- Add localStorage keys: SETTINGS.SFX, SETTINGS.MUSIC

### Task 10: Integrate audio with game events

- Emit ball-bounced event with row index in collision handler

- Create AudioControls.svelte: speaker icon, quick-mute toggle

- Add SFX/Music Switch toggles in SettingsWindow

- Mount AudioControls in +page.svelte. Initialize AudioManager in $effect

- Handle browser autoplay policy — first click resumes AudioContext

## Epic 3: Celebration System

### Task 11: Create celebration event store

- Add celebrationEvent writable store of type CelebrationEvent | null

- Tier calculation RELATIVE to current row/risk max multiplier:

  - Jackpot: payout >= 80% of max multiplier

  - Big Win: >= 30% of max

  - Win: >= 10% of max

  - Near Miss: ball adjacent to highest-multiplier bin

- Add CelebrationEvent type and CelebrationTier enum to types

### Task 12: Create CelebrationOverlay component

- Jackpot (>=80%): Full confetti, screen shake, giant animated multiplier, gold flash, 2-3s

- Big Win (>=30%): Confetti burst, multiplier popup with glow, 1.5s

- Win (>=10%): Quick sparkle, brief multiplier flash, 0.5s

- Near Miss: Brief red flash on jackpot bin, tension sound, 0.3s

- Unlock: Full-screen “NEW POWER-UP UNLOCKED!” banner, fanfare SFX, 2s

- All celebrations auto-dismiss. Overlay is pointer-events:none

## Epic 4: Power-Ups & Progression System

### Task 13: Define power-up types and milestone system

- WALL_GUIDE: Invisible walls that funnel toward center

- MAGNET: Slight pull toward nearest high-multiplier bin

- GOLDEN_PEG: Random pins glow gold, 2x multiplier if ball touches one

- MULTI_BALL: Drop 3 balls for price of 1

Milestone Thresholds:

- WALL_GUIDE: 100 total drops

- MULTI_BALL: 300 total drops

- MAGNET: $1,000 total profit

- GOLDEN_PEG: 3 jackpot hits >=41x

### Task 14: Create power-up stores

- milestoneProgress: persisted store tracking MilestoneProgress

- powerUpStates: derived store computing unlock status

- activePowerUps: writable store of Set<PowerUpType>

- Subscribe to winRecords to auto-update milestoneProgress

### Task 15: Create PowerUpsSection UI

- Collapsible panel with header, chevron, and power-up list

- Each power-up: icon, name, Switch toggle (disabled if locked), progress bar

- Locked items show lock icon + requirement text

- Unlock triggers full-screen celebration via CelebrationOverlay

- Insert below Rows selector in Sidebar

### Task 16: Implement power-up physics effects

- WALL_GUIDE: Temporary guide walls that disappear after row 3

- MAGNET: Tiny force vector (0.00002) toward high-value bin in bottom 3 rows

- GOLDEN_PEG: 3-5 random golden pins; ball touching any gets single 2x bonus (no stacking)

- MULTI_BALL: 3 balls with slight x-offset; balance deducted once; all 3 resolve independently

- Max concurrent balls capped at MAX_CONCURRENT_BALLS = 30

- PixiJS visual indicators for all active power-ups

- Verify payout deviation stays within 10% of baseline with each power-up

## Epic 5: Leaderboard System

### Task 17: Create leaderboard Netlify Functions

- GET endpoint: Read top 50 scores from Netlify Blobs, return sorted JSON with CORS

- POST endpoint: Validate body (name 3-20 chars, score >0 <10M, totalDrops)

- Rate limit: max 1 submission per IP per 60 seconds

- Optimistic locking with ETag; retry up to 3 times on 409 Conflict

- Plausibility check: score > 1000 * (100 + totalDrops) → reject

- Extract validation functions into testable utils module

### Task 18: Create leaderboard store and API client

- Stores: leaderboardEntries, leaderboardLoading, leaderboardError, playerName, peakBalance, leaderboardOptIn

- peakBalance: persisted derived store tracking highest balance ever reached

- Functions: fetchLeaderboard(), submitScore() with retry (2x, exponential backoff), 8s timeout

- On failure: set user-friendly error message, allow gameplay to continue

### Task 19: Create LeaderboardWindow UI

- DraggableWindow-based component with Trophy icon and refresh button

- Scrollable list of top 50 entries: rank, name, score, date

- Opt-in section: name input + “Join” button with explanation

- Opted-in section: player name (editable), peak balance display, “Update Score” button

- Score display is read-only — no manual score entry

- Trophy icon button in Sidebar bottom action bar

## Epic 6: Polish & SEO

### Task 20: Add sound assets

- pin-bounce.mp3 — Short metallic ping

- bin-land.mp3 — Satisfying thud/chime

- jackpot.mp3 — Celebratory fanfare (2-3 seconds)

- big-win.mp3 — Brief celebration sound

- near-miss.mp3 — Tension/suspense sting

- background-lofi.mp3 — Lo-fi chill loop (60-90 seconds)

- Keep SFX <200KB each, music <1MB. Sources: freesound.org, pixabay.com/music

### Task 21: SEO and meta tags

- Title: “Free Plinko Web Game — Plinko Deluxe”

- Meta description with “free plinko web game” keywords

- Add og:image, og:type, twitter:card meta tags

### Task 22: Update GitHub Actions for Netlify Functions

- Ensure build step includes Netlify Functions

- Test locally with netlify dev before pushing to CI

### Task 23: Final integration testing and benchmark verification

- Run: pnpm test:unit run && pnpm build && pnpm test:e2e

- Benchmark: 1000+ ball drops, verify payout distribution

- Test mobile responsive and touch interactions

- Test leaderboard submit/fetch cycle with netlify dev

- Verify audio on Chrome, Firefox, Safari (mobile + desktop)

- Lighthouse audit: Performance >90, SEO >95

# Acceptance Criteria

## Epic 1: Foundation

☐ AC 1: Pins render as glowing circles with radial gradient on bright themed background

☐ AC 2: Balls render with glow effect and motion trail of 3-4 fading circles

☐ AC 3: Bin bounce animation includes light flash with red→gold gradient

☐ AC 4: All panels use Price Is Right bright theme with WCAG AA readable text

☐ AC 5: All existing E2E tests pass without modification to core gameplay

☐ AC 5a: WebGL fallback to Canvas 2D with reduced particles (no crashes)

☐ AC 5b: Unit tests verify renderer dispatch, celebration events, power-up modifiers

☐ AC 5c: >=55fps with 30 concurrent balls and particle effects on mid-range hardware

☐ AC 5d: prefers-reduced-motion disables shake/confetti/trails; ARIA labels present; WCAG AA contrast

## Epic 2: Audio

☐ AC 6: Pin-bounce SFX plays with ascending pitch based on row depth

☐ AC 7: Lo-fi background music loops continuously when enabled

☐ AC 8: Both SFX and Music are OFF by default on fresh page load

☐ AC 9: Audio settings persist via localStorage

## Epic 3: Celebrations

☐ AC 10: >=80% max multiplier triggers full confetti + screen shake + giant multiplier (2-3s)

☐ AC 11: >=30% max multiplier triggers confetti burst + multiplier glow (1.5s)

☐ AC 12: Adjacent-to-edge bin triggers red flash + tension sound

☐ AC 13: Celebrations don’t block gameplay (pointer-events:none)

## Epic 4: Power-Ups

☐ AC 14: New player sees all 4 power-ups locked with progress bars at 0

☐ AC 15: WALL_GUIDE unlocks at 100 drops with full-screen celebration

☐ AC 15a: MULTI_BALL unlocks at 300 drops with celebration

☐ AC 16: GOLDEN_PEG: 3-5 golden pins glow; ball touching one gets 2x payout bonus

☐ AC 17: MULTI_BALL: 3 balls drop for price of 1 bet

☐ AC 18: Milestone progress persists via localStorage

## Epic 5: Leaderboard

☐ AC 19: Leaderboard fetches and displays top 50 scores sorted descending

☐ AC 20: Opted-in player can submit auto-captured peak balance

☐ AC 21: Rate limit: rejected if submitting within 60 seconds

☐ AC 22: Invalid name rejected with validation error

☐ AC 22a: Non-opted-in player sees opt-in prompt with explanation

☐ AC 22b: Peak balance auto-updates during gameplay

☐ AC 22c: Netlify Functions validation passes all unit test cases

## Epic 6: Polish

☐ AC 23: Meta tags contain “Free Plinko Web Game” and Price Is Right

☐ AC 24: Lighthouse Performance >90

☐ AC 25: Benchmark payout deviation within 5% of pre-refactor baseline

☐ AC 25a: Benchmark baseline captured before rendering changes

# Dependencies

## New Runtime Dependencies

- pixi.js — WebGL 2D rendering (particles, sprites, blend modes, filters)

- howler — Cross-browser audio (SFX + music with independent volume/mute)

- @netlify/functions — Serverless function helpers for leaderboard API

- @netlify/blobs — Key-value persistence for leaderboard data (runtime dependency)

## Existing Dependencies Retained

- matter-js — Physics simulation

- chart.js — Profit history chart

- bits-ui — UI primitives (Select, Switch, Popover, Tooltip)

- @neodrag/svelte — Draggable windows

- phosphor-svelte — Icon library (add Trophy icon)

- svelte-persisted-store — Settings persistence

- tailwind-merge — Class merging utility

## Infrastructure

- Netlify Functions (included with Netlify hosting)

- Netlify Blobs (included with Netlify hosting) for leaderboard persistence

# Testing Strategy

## Unit Tests (Vitest)

- colors.test.ts: Update expected gradient values for new palette

- PlinkoEngine.test.ts: Verify renderer dispatch, celebration events, power-up modifiers

- powerups.test.ts: Milestone progress, unlock logic, persisted state

- audio.test.ts: AudioManager initialization, mute/unmute state

- leaderboard.test.ts: peakBalance tracking, opt-in state, API response parsing

- netlify-validation.test.ts: validateName, validateScore, sanitizeName functions

## E2E Tests (Playwright)

- Existing tests (balance, manual bet, auto bet) must continue passing

- celebrations.spec.ts: Verify celebration overlay on big wins

- powerups.spec.ts: Power-up section rendering, locked state, toggle interaction

- leaderboard.spec.ts: Open window, submit score flow, verify display

- settings.spec.ts: Toggle SFX/Music, verify persistence on reload

## Integration Tests

- Netlify Functions: Test locally with netlify dev

- PixiJS rendering: Visual regression testing (screenshot comparison)

## Manual Testing Checklist

☐ Audio plays on Chrome, Firefox, Safari (desktop + mobile)

☐ Responsive layout on mobile (320px-768px widths)

☐ Power-up physics effects feel subtle, not game-breaking

☐ Celebrations don’t block gameplay interaction

☐ Leaderboard handles network errors gracefully

☐ Benchmark page: 1000+ drops, payout deviation <5%

# Additional Notes

## High-Risk Items

- PixiJS + matter-js integration: Rendering loop synchronization. Mitigation: use requestAnimationFrame + position interpolation.

- Netlify Blobs eventual consistency: Acceptable for casual game leaderboard.

- Audio autoplay policy: Handle gracefully — first click resumes AudioContext.

- Power-up balance: Verify with benchmark page after implementation.

- Bundle size: PixiJS ~200-300KB gzipped. Target total JS <500KB gzipped. Use dynamic import().

## Known Limitations

- Client-side physics remains — outcomes not pre-determined (inherited, out of scope)

- Leaderboard scores are auto-captured peak balance from client — spoofable via devtools. Server-side plausibility check prevents casual abuse. Acceptable for free game.

- Lo-fi background music adds ~500KB-1MB. Use lazy loading / streaming.

## Future Considerations (Out of Scope)

- Multiplayer real-time Plinko (WebSocket-based)

- Achievement badges and player profiles

- Custom board themes (seasonal, holiday)

- Tournament mode with time-limited competitive rounds

- Replay system (record and share specific ball paths)

## References

- Competitor: Arkadium’s Price Is Right Plinko — arkadium.com/games/price-is-right-plinko

- Original repo: github.com/AnsonH/plinko-game — fork with Svelte 5 + Tailwind v4 upgrades

- This game is explicitly non-profit and free-to-play